Member B

System Design, Deployment + Infrastructure

College FAQ Chatbot  |  Production Microservices Project

| Tasks Assigned | Primary Language | Key Deliverable |
| --- | --- | --- |
| Tasks 8–10 + Infra 1–2 | Python + Docker | docker compose up |

You own the product and infrastructure layer. Start with FastAPI setup (Infra 1) as soon as Member A has a working get_response() — even a stub is enough to begin wiring. Tasks 8-10 can run in parallel with Member A's later tasks.

Core Tasks (8 – 10)

| #8 | Fallbacks and Handover |
| --- | --- |
| Overview Design and implement the strategy for unclear or out-of-scope queries. When the TF-IDF confidence score is below threshold, the bot should ask clarifying questions, offer the top-3 nearest FAQ suggestions, or escalate to a human advisor via email link or help desk URL. |  |
| Deliverables -> fallback_handler.py with handle_fallback(query, score) function -> 3 escalation modes: clarify, suggest, escalate -> Suggestion list uses top-3 TF-IDF results from Member A -> Unit tests for each fallback path | Tech / Tools * Python 3.x * Member A's retrieval.py (top-k results) * Jinja2 for response templates * SMTP or mailto link for human handover Tip Wire directly into Member A's get_best_match() — ask them for the top-3 results, not just the best one. Your fallback logic picks the path based on the top score. |

| #9 | Multichannel Deployment Mockup |
| --- | --- |
| Overview Plan and prototype how the chatbot behaves across web, mobile app, and WhatsApp. Implement channel-specific response formatting (web supports Markdown/HTML, WhatsApp plain text only, mobile gets compact cards). Build a CLI simulator for each channel. |  |
| Deliverables -> channel_adapter.py with format_response(answer, channel) function -> CLI simulators: simulate_web.py, simulate_mobile.py, simulate_whatsapp.py -> Response format spec doc (Markdown table) per channel -> WhatsApp character limit + emoji strip handling | Tech / Tools * Python argparse for CLI simulators * rich library for console formatting * Twilio API design reference (no live integration needed) * Markdown / plain-text formatting logic Tip Keep channel_adapter.py as a pure formatter — it takes a string in, returns a formatted string out. This makes it trivial to plug into FastAPI response serializers later. |

| #10 | Analytics and Continuous Improvement |
| --- | --- |
| Overview Build an interaction logging system that records every query, matched intent, TF-IDF score, and final answer. Label a sample of 50 interactions manually, identify gaps (unmatched intents, low-scoring queries), and write a concrete improvement proposal for the next sprint. |  |
| Deliverables -> logger.py with log_interaction(query, intent, score, answer, session_id) -> interactions.csv / SQLite log store -> analysis.ipynb: charts for intent distribution, score histogram, fallback rate -> improvement_report.md: new intents, new FAQs, synonym additions | Tech / Tools * Python logging / csv module * SQLite via sqlite3 for persistent store * pandas + matplotlib for analysis notebook * Jupyter Notebook Tip Feed the improvement_report.md directly to Member A — the new synonym entries go into their synonyms.json, the new intent examples go into their intents.json. |

Infrastructure Tasks (Infra 1 – 2)

These are production-readiness tasks specific to the microservices architecture. Complete Infra 1 (FastAPI) early — it unblocks the team lead's Streamlit frontend work.

| I1 | FastAPI Backend Service |
| --- | --- |
| Overview Wrap Member A's chatbot_core.py in a FastAPI application. Expose REST endpoints for chatting, session management, and health checks. This service is the backend that the Streamlit frontend (team lead) and analytics module call. |  |
| Deliverables -> app/main.py with FastAPI app -> POST /chat endpoint: {query, session_id} -> {answer, intent, score} -> GET /health endpoint -> app/models.py: Pydantic request/response schemas | Tech / Tools * FastAPI * uvicorn (ASGI server) * Pydantic v2 for schema validation * Member A's chatbot_core.py (imported) Tip Import get_response from chatbot_core — do not copy-paste the logic. If Member A updates their code, your service gets the update automatically. |

| I2 | Docker + Orchestration |
| --- | --- |
| Overview Containerise the FastAPI backend and Streamlit frontend as separate Docker services. Write a docker-compose.yml that lets anyone on the team spin up the full stack with a single command: docker compose up. |  |
| Deliverables -> Dockerfile.backend for FastAPI service -> docker-compose.yml with backend + frontend services -> requirements.txt for each service -> .env.example for environment variables | Tech / Tools * Docker + Docker Compose v2 * python:3.11-slim base image * Volume mounts for model files (.pkl) * Health check directives in compose Tip Mount the models directory as a Docker volume so Member A can update .pkl files without rebuilding the image. Add HEALTHCHECK to the backend container. |

Your Dependencies on Member A

| Your Task | Needs from Member A | When |
| --- | --- | --- |
| Infra 1 (FastAPI) | chatbot_core.get_response() stub | Sprint 1 |
| Task 8 (Fallbacks) | retrieval.get_best_match() top-3 results | After Task 4 |
| Task 10 (Analytics) | intent_model.pkl + score logs from Task 4 | After Task 5 |
| Infra 2 (Docker) | requirements.txt + all .pkl model files | Sprint 2 |

Handoff Note

Your final deliverable to the team lead is a working docker-compose.yml that brings up both backend (FastAPI on port 8000) and frontend (Streamlit on port 8501) services. The team lead will integrate the Streamlit UI on top of your FastAPI endpoints.